# Logbook

## Weekly Report
### 1st Week Report
Team building, explanation of proposal and decision of the subject
### 2nd Week Report
In the second week, the team got their project proposal, the escargot nursery. They had their first lesson marketing about the marketing plan and our first lesson Portuguese where the group learned some Portuguese words and culture. At project management, team 'caracol' made the Gantt chart and they received an introduction in Microsoft project. For the project, the research about the breed needed the use and living conditions was started. Marketing, sustainability and ethics research was also started.
### 3rd Week Report
The team chose a comercial name for the product and designed a logo for our company 'caracol'. First design scratches were done. The website has been launched though is in a raw state at the moment. A marketing research survey was created to find out the product's target market and finally set up into a defined idea about the product the team will develop.
### 4th Week Report
In the 4th week, the team had to meet a deadline on Monday. They uploaded the “BlackBox” System Diagram & Structural drawings. During the rest of the week the group discussed about the product's design and materials. All team members worked on the project and the wiki.
### 5th Week Report
During the 5th week, team one built the product's cardboard model and introduced it to the supervisors. The first input on the report was received and its modifications were started. First technical structural drawings were completed.
### 6th Week Report
The first references were added to the wiki during the 6th week. Team “Caracol” did some braingstorming and decided on the product's final design. The new designs are made and the team started with new 3D models. The list of Materials is done and now the team is doing the final details for the interim report.
### 7th Week Report
This week we finished the wiki and the interim report. We also finished the interim presentation.
### 8th Week Report
We had the interim presentation and received the comments on our report.
### 9th Week Report
We worked on our refined Interim report and add all the comments of the supervisors.
### 10th Week Report
We finished the refined interim report and uploaded it on Tuesday. In the meeting on Thursday, we received the template for the paper we need to hand in on the 17th of May. The supervisors explained the template for the paper which will be submitted to the ICL conference in Budapest.
### 11th Week Report
We finished the paper, started with programming and testing. In the meeting with the supervisors, we received our materials.
### 12th Week Report
We worked on programming and started with the leaflet and the poster. In the meeting with the supervisors, we received the schedule for the building room.
### 13th Week Report
We still have problems with the programming of the sensor for the soil tests. We are working on our deliverables and the prototype.
### 14th Week Report
We finished the last things in the prototype and had still some problems with programming. At the end of the week (18th of June) we uploaded all deliverables.
### 15th Week Report
There were still some problems with programming, we solved them and the system was working. On Thursday we had the final presentation and the indivdual assessments.
### 16th Week Report
We add all the comments from the supervisors and teachers to our report. We put all the deliverables on a DVD and handed it in.
## Meetings
### 1st Meeting (2017-02-23)
#### Agenda:
1. Presentation
2. Modus operandi
3. Project proposals
4. Electronic Logbook
#### Minute:
The team attended to an explanation about the proposals
### 2nd Meeting (2017-02-03)
#### Agenda:
1. Brainstorming
2. Restriction
3. Discuss the report, what are the requirements?
4. External sponsors
5. Do we need to build humidity and heat control systems or can we buy it?
6. Deadlines

#### Minute:
The team received general information and advice. They need to define the target group of our project.
### 3rd Meeting (2017-09-03)
#### Agenda:
1. Overview
2. What exactly is the blackbox?
3. Feedback Gantt chart
4. Set and display temperature?
5. How to add a new box to the agenda in the wiki?
6. What do we have to fill in by the activities?

#### Minute:
The teams needs to evaluate whether the children will be willing to eat the snails they have grown in home or it would be better to settle on an educational/recreational product.
### 4th Meeting (2017-16-03)
#### Agenda:
1. Overview
2. Blackbox
3. Can we borrow an arduino from school, to start programming?
4. What are the prototype possibilities?
5. What machinery can we use (CNC,3D printer)?
6. Moisture and airflow?
7. Where can we get the snails needed?

#### Minute:
The team needs to think of a cheap way to control the humidity, a springler is a very expensive option.
### 5th Meeting (2017-23-03)
#### Agenda:
1. Overview
2. Presentation cardboard model
3. Lighting design
4. Heating elements
5. Do we have to make calculations like static or resistance of materials?
6. State of Art
7. Final prototype

#### Minute:
The team needs to make the product more user-friendly.
### 6th Meeting (2017-30-03)
#### Agenda:
1. Overview
2. Past or Present tense throughout the report?
3. How to keep the soil humid?
4. Present the new design
5. List of materials
6. Temperature and humidity only automatic
7. Presentation

#### Minute:
The team needs to finish the list of materials and change somethings in the titles of the wiki.
### 7th Meeting (2017-06-04)
#### Agenda:
1. Overview
2. List of Materials
3. Electronic schematics

#### Minute:
The electronic part needs to be developed. A teacher showed us a chemical product to use for the water absorption.
### 8th Meeting (2017-27-04)
#### Agenda:
1. Overview
2. Past or Present
#### Minute:
During this meeting they told us that we had to write a paper for a conference in Budapest in September. The deadline is 22nd of May.
### 9th Meeting (2017-04-05)
#### Agenda:
1. Overview
2. What needs to be exactly in the paper?
3. Is there an order?
4. How does the format (overleaf) works?
5. Do we need to make the packaging of the prototype?
6. Where can we build our prototype?
7. Building materials
8. Suggestions for pump and power resistor.
#### Minute:
We got more clarity about the paper and the program overleaf. We discussed about a few parts of the materials.
### 10th Meeting (2017-18-05)
#### Agenda:
1. Overview
2. Does the paper need to be handed in before 22nd of May? Or on the 22nd before 00:00?
3. Feedback paper
#### Minute:
We discussed about the humidity sensors. The paper needs to be handed in on 22nd of May before 00:00, we need to change some words because of the accent.
### 11th Meeting (2017-25-05)
#### Agenda:
1. Overview
2. Where can work to build our prototype?
3. Programming materials
4. How can we control the exact humidity using capillary ?
5. Help with programming
#### Minute:
We know the room where we can start building and received the schedule.
### 12th Meeting (2017-01-06)
#### Agenda:
1. Overview
2. How much time do we get for the final presentation?
3. What are the subjects that need to be in the presentation?
#### Minute:
We received an overview for the presentation
### 13th Meeting (2017-06-07)
#### Agenda:
1. Overview
2. Problems with LCD screen
3. Problems with soil moisture sensor
4. When can we solder our circuit?
5. How to insulate the heating element
6. Paper
#### Minute:
The team had to update the schematics, and calculate the dimensions of the PCB.
### 14th Meeting (2017-06-14)
#### Agenda:
1. Overview
2. Input on chapter 8
3. Tasks, dates, people in final presentation
4. PCB
5. Personal agenda point Benjamin
#### Minute:
The Team needs to change the Flowchart and finish the report
## Activities
Start	End	Task	Description	Who
2017-02-21	2017-02-21	Project Proposals	The team chose “Escargot nursery”. The proposal was accepted	Benjamin, John, Juliette, Lauri, Ramon)
2017-03-01	2017-03-06	Gantt Chart	What has to be done and when?	Juliette & Lauri (Benjamin, John, Ramon)
2017-03-08	2017-03-13	System Diagram (Blackbox)	The main functions of the product	John (Benjamin, Juliette, Lauri, Ramon)
2017-03-09	2017-03-13	Structural Drafts	The first drawings of the product	Benjamin (John, Juliette, Lauri, Ramon)
2017-03-16	2017-03-26	System Schematics	The team made a schematic breadboard with all the technological components	John (Benjamin, Juliette, Lauri, Ramon)
2017-03-21	2017-03-24	Structural Drawings	3D modelling and final drawings of the product	Benjamin (John, Juliette, Lauri, Ramon)
2017-03-21	2017-03-21	Cardboard Model	The team made a cardboard model of the product	Juliette, Lauri & Ramon (Benjamin, John)
2017-03-21	2017-04-05	List of Materials	Making the first list of materials	John (Benjamin, Juliette, Lauri, Ramon)
2017-04-05	2017-04-24	Final list of materials	Finish list of materials with all details	John (Benjamin, Juliette, Lauri, Ramon)
2017-04-20	2017-05-02	Refined report	Add all the comments of the supervisors and teachers in the report	All (Benjamin, John, Juliette, Lauri, Ramon)
2017-04-27	2017-05-22	The paper	Making the paper for the conference in Budapest and for the deliverables	Lauri (Benjamin, John, Juliette, Ramon)
2017-05-02	2017-06-18	Final report	Making the final report	All (Benjamin, John, Juliette, Lauri, Ramon)
2017-05-09	2017-06-20	Soil tests	Testing different solutions to keep the soil humid	Lauri (Benjamin, John, Juliette, Ramon)
2017-05-03	2017-05-22	Programming	Making the programming for the prototype	Juliette (Benjamin, John, Lauri, Ramon)
2017-05-16	2017-05-19	Leaflet	Making the leaflet with information about the product	Benjamin (John, Juliette, Lauri, Ramon)
2017-05-19	2017-05-22	Poster	Making a scientific poster about the product	Benjamin (John, Juliette, Lauri, Ramon)
2017-05-25	2017-06-27	Prototype	Making the prototype	Benjamin & Ramon (John, Juliette, Lauri)
2017-06-09	2017-06-16	User Manual	Making a manual about the use of the product	Benjamin (John, Juliette, Lauri, Ramon)
2017-06-09	2017-06-16	Final presentation	The final presentation about the product	Benjamin (John, Juliette, Lauri, Ramon)
2017-06-22	2017-06-28	Refined final report	Add all comments of the supervisors and teachers in the report	Lauri (Benjamin, John, Juliette, Ramon)